**2010**

* Late November/early December – States/DC submitted final Phase I WIPs
* December 29 – EPA Issued final Bay TMDLs in Federal Register (92 separate TMDLs, each with nitrogen, phosphorus and sediment allocations at the segment-shed level

**2011**

* July 15 - EPA reissued nitrogen, phosphorus and sediment allocations for the 19 state-river basins, derived from an updated version, Phase 5.3.2, of its watershed model
* November 1 – States/District submitted preliminary 2012-2013 milestone commitments
* December 15– States/District submitted draft Phase II WIPs to EPA

**2012**

* **Early January**  States/District submitted final 2012-2013 milestones to EPA
* **February 15** EPA to submit formal comments on draft Phase II WIPs
* **March 30** States/District to submit final Phase II WIPs to EPA
* **Later in 2012**EPA to issue technical amendments to 2010 TMDL (if needed)

Maryland

* **Nov. 18, 2011** – Locals submitted draft county WIPs, 2-year milestones
* **Jan. 23 – March 9** – public review and comment on revised Phase II WIP
* **March 30 – June 30** – continued refinement of draft county WIPs
* **July 2** – submission of final Phase II WIPs, potentially to include “locally approved” MAST scenarios

Virginia

* **Feb. 1** – Locals submit land use, modelling data, and potentially VAST –based BMP implementation scenarios to state

**2012– 2016**

* Assessment of progress via Milestone submissions (internal or independent evaluation)
* EPA and Bay Program partners work on updating watershed model; proposed Version 6 ready before 2017 mid-course correction

**2017**

* States to submit Phase III WIPs to EPA: draft by June 1, final by November 1
* EPA to assess implementation progress
  + 60% of WIP implementation to be achieved and practices in place to achieve 2025 goal
* EPA to determine whether appropriate to use additional watershed updates for WIPs and whether to revise TMDL allocations

**2025**

* 100% of WIP implementation to be achieved Bay-wide

COG staff contact: Karl Berger [kberger@mwcog.org](mailto:kberger@mwcog.org) / (202) 962-3350