| ACTIVITY | Objectives | Dates | Assigned To | Attendees / Resources | Pre-requisites / Inputs | Outputs / Project Deliverable |
| --- | --- | --- | --- | --- | --- | --- |
| JIEM | TRAINING | Standard JIEM Tool Curriculum | 11/8-10/05 | NCR SEARCH | GENERAL information about the attendees: 19 Jurisdictions First Responders Agencies (ESF 13 and 4) Technical Staff associated with the First responder agencies ATTENDEES: First Responders (SMEs) Officer Firemen EMS Technician ATTENDEES: Technical Staff System Engineer Information Architect DBAs | n/a | JIEM Certification? |
|  | PROJECT | Assembling a workgroup Defining and Finalize one NCR Exchanges | 11/18/05 - TBD | NCR | GENERAL information about the attendees: 3 Jurisdictions (Fairfax County, DC, Montgomery County) First Responders Agencies (ESF 13 and 4) Technical Staff associated with the First responder agencies ATTENDEES: First Responders (SMEs) Officer Firemen EMS Technician SPECIAL Stakeholders NIEM PMO EDXL Team IJIS Institute (Paul Wormeli?!) | General JIEM Training | One Defined Exchange Hurricane Resource Pre-Planning between FIRST RESPONDERS (ESF 13 - Law Enforcement; and ESF 4- Fire and EMS) in Fairfax County, District of Columbia, Montgomery County |
| BASIC XML | TRAINING | Introduction to basic XML Concepts | 12/5-17/05 | IJIS Institute NCR | GENERAL information about the attendees: 19 Jurisdictions Technical Staff associated with the First responder agencies ATTENDEES: Technical Staff System Engineer Information Architect DBAs | n/a | Workbooks |
|  | PROJECT | n/a | n/a | n/a | n/a | n/a | n/a |
| GJXDM | TRAINING | Domain Modeling | 12/5-17/05 | NCR GTTAC (Paul Embley) IJIS (3 consultants) | GENERAL information about the attendees: 19 Jurisdictions Technical Staff associated with the First responder agencies ATTENDEES: Technical Staff System Engineer Information Architect DBAs | JIEM General Exchange) + Basic XML | Modeling Diagram for the Hurricane Resource Pre-Planning Exchange (XMI and/or UML document) |
|  |  | GJXDM Mapping |  |  |  | Domain Modeling | .XLS Mapping file |
|  |  | Schema Creation (Subset/ Constraint/ Extension/Development) |  |  |  | Mapping .XLS File | .XSD files |
|  | PROJECT | Domain Modeling | 12/5-17/05 | NCR GTTAC (Paul Embley) | GENERAL information about the attendees: 3 Jurisdictions Technical Staff associated with the First responder agencies ATTENDEES: Technical Staff System Engineer Information Architect DBAs | JIEM (one defined Hurricane Resource Pre-Planning Exchange) + Basic XML | Modeling Diagram for the Hurricane Resource Pre-Planning Exchange |
|  |  | GJXDM Mapping |  |  |  | Domain Modeling | .XLS Mapping file |
|  |  | Schema Creation (Subset/ Constraint/ Extension/Development) |  |  |  | Mapping .XLS File | .XSD files |
|  |  | GIEPD Validation | December 2005/January 20006 | NCR IJIS Institute (TA Program) | RESOURCE: NCR Staff IJIS Institute and/or XSTF NOTE: GIEPD “Raw Materials” created in training. Material will require a peer review by IJIS/XSTF for validation |  |  |
| MESSAGING (Web Services in SOA principles and best practices in a heterogeneous environment ) | PROJECT | Potential Technology Assistance project with the IJIS Institute to implement the GJXDM Schemas using Web Service/SOA | January/February 2006 | NCR IJIS Institute (TA Program) | ? | ? |  |