Meeting Notes

METROPOLITAN AREA TRANSPORTATION

OPERATIONS COORDINATION (MATOC) PROGRAM

STEERING COMMITTEE

DATE:		Tuesday, June 17, 2008

TIME:		1:00 PM

PLACE:		MWCOG Meeting Room 3

CHAIR:		Richard Steeg, VDOT

VICE CHAIRS:	Mike Zezeski, Maryland SHA

Mark Miller, WMATA

ATTENDANCE:

Susan Armstrong, Telvent Farradyne

Ron Bodmer, WMATA

Gary Euler, Telvent Farradyne

Ron Kirby, COG/TPB

Yanlin Li, District of Columbia DOT

Tom Jacobs, University of Maryland

Peter LaPorte, Consultant to WMATA

Andrew Meese, COG/TPB

Mark Miller, WMATA, via teleconference

Michael Pack, University of Maryland

Richard Steeg, VDOT

Mike Zezeski, Maryland SHA

- Call to Order

Mr. Steeg opened the meeting and noted the long agenda and need to keep things moving.

- Approval of Minutes

The minutes from the May 20 meeting, June 4 teleconference, and June 12 teleconference were reviewed. The minutes were approved.

Mr. Euler reviewed the completed and outstanding action items list from previous meetings. Of note is the need for signed funding and authorization letters from member agencies, follow up on the MATOC website/reference library by Mr. Euler, and status on the Executive Committee meeting by Mr. Zezeski.

- Contract Status Report

MATOC Funding, Agreement, and Contracting

Mr. Meese provided a summary of the outstanding MATOC Agreement Documents. The addendum to extend the agreement has been received from VDOT and MDOT.  The addendums from DDOT and WMATA were reported as in progress. Mr. Li passed along a message from Souma Dey that the agreement (without modifications) will be signed by DDOT. Mr. Miller stated that he personally delivered the agreement to the front office for signature. The funding authorization for FY2009 has been received from VDOT. DDOT and MDOT reported that they were working on getting signatures. Once he has received all documents, Mr. Meese will finalize with signatures from MWCOG. The agreements and funding authorizations must be in place for work to continue after July 1.

Mr. Meese noted there are no changes to the carry-over funding that was discussed at the May 20 meeting.

FY09 Program Implementation Manager Contract Task Orders

Mr. Euler provided drafts of Task Orders 3, 4, and 5 and a placeholder for Task Order 6. Task Orders 3, 4, and 5 will support the work of the Steering Committee, Regional Operations Subcommittee, and Regional Information Systems Subcommittee, respectively. All tasks have an arbitrary initial budget.  Approximately half of the overall contract funding remains unallocated. The task orders are open-ended and provide a list of potential tasks that may be undertaken, with the understanding that details will be determined as the Subcommittees are formed and begin meeting.

Task Order 6 was presented as a potential future task for the roll out of the proof of concept. Since there are no details to elaborate the task, the task order will be tabled for now.

Mr. Meese asked if MWCOG participation in subcommittee meetings would be acceptable/desirable.  The Steering Committee encouraged this.

Mr. Steeg asked if the task orders, as written are working documents and Mr. Euler stated that they are and they provide a framework for the charge of the subcommittees.

A motion to move forward with Tasks 3, 4, and 5 was made, seconded, and approved, subject to funding availability on July 1.

- Subcommittee Reports

General

All members of the Regional Operations and Regional Information Systems Subcommittees have been confirmed by their agencies and contacted by MATOC. From the consulting team, the liaisons will be Pat Timbrook for Regional Operations and David Yohanan for the Regional Information Systems.

A kickoff meeting for the Subcommittees will be scheduled to take place by early July. This will be a face-to-face meeting with both subcommittees meeting together first for a briefing followed by a breakout to separate sessions.

Regional Information Systems Subcommittee

Mr. Zezeski opened this discussion by noting the Regional Information Systems Subcommittee description has both technical and information sharing components and he asked if the other agency representation would be able to address both sides of this. The Committee concluded that the most important order of business for this Subcommittee is the technical aspects of the near-term deployment, but there was acknowledgement that information sharing, especially with the media and other governmental organizations, will be necessary soon. It was also suggested that the media and other governmental organizations may be used to help define what information needs to be shared as the program is being developed.

Mr. Euler noted that Marie Travesky, a public relations consultant, is available through the consultant team.  He agreed to arrange a meeting between Ms. Travesky, Mr. Steeg and other members of the Steering Committee that may wish to participate to discuss outreach and media relations issues.  He will also draft a charge statement for a subcommittee that will deal with the information sharing aspects of the work.

Unfinished Business

Candidate Performance Measures

Mr. Euler presented suggestions for outcome and output performance measures. Discussion on the measures centered on utilizing these to distinguish accomplishments attributable to MATOC from those of the member agencies and utilizing customer satisfaction as a success factor. Because of historical data that has been collected, there may be an opportunity to compare pre- and post-MATOC conditions.

Performance measures will focus on two or three outcome measures. Mr. Euler was asked to prepare a brief performance measurement plan, describing how key performance measures will be updated and identifying the data sources that will be used in estimating these measures.

Congressman Moran Briefing

Mr. Kirby stated that the meeting with Rep. Moran was generally positive. The Congressman showed some displeasure at the delay in spending the earmark, but the responses on current and planned activities were satisfactory to him. Rep. Moran was informed of the ongoing discussions and planned meeting with Rep. Ruppersberger’s staff on June 17. Rep. Moran’s staff person, Tim Aiken, planned to attend the June 17 meeting. The meeting ended with Rep. Moran’s expression of interest in understanding what will be needed to continue to advance the program.

Congressman Ruppersberger Meeting

Messrs. Steeg, Zezeski, Jacobs, Pack, and others from the Universities of Maryland and Minnesota, and Mr. Aiken from Rep. Moran’s staff, attended a meeting to present opportunities for the National Capital Region. The proposed funding of $10 M per year for 5 years and details on the program were presented to the Congressman’s staff. Mr. Steeg asked if Ali Hagani from the University of Maryland would send appropriate thank you notes and continue to follow-up.

Executive Committee Meeting

There was no update on the planning of this meeting or contacts to Secretary Porcari’s office by Mr. Zezeski.

Mr. Steeg noted that VDOT’s Commissioner Pierce Homer designated Dave Ekern to represent him on the Executive Committee.

Short Term Deployment Goal

The schedule for the proof of concept development was reviewed. Mr. Pack asked if there will be someone who reviews RITIS on a regular basis and provides comments starting in the late summer timeframe. Mr. Jacobs asked if training could be included in the schedule.  Mr. Euler indicated that both points will be reflected in the next version of the schedule.

The schedule will be updated for the Subcommittee and next Steering Committee meetings.

Other Meetings/Groups

During the past month, Mr. Steeg provided a MATOC briefing at COG meetings of Chief Administrative Officers and to the Emergency Planning Committee.  The CAOs commented that they did not want MATOC to grow into a physical facility with large staffing requirements.  The Emergency Planning Committee requested continuing quarterly updates.

- New Business

MATOC Brochure

A draft of a MATOC brochure that presents a summary statement along with the Vision, Mission, Goals, Objectives, and Strategies was discussed. Mr. Steeg also noted that he asked a VDOT graphics designer to work on a few logo options. Based on comments, the brochure will be updated to a tri-fold design.

July 16 TPB Meeting

The next TPB meeting is scheduled for July 16. MATOC will provide an update at the meeting to follow the proposed bi-monthly update schedule. This update will include a status memo, a high-level schedule for the proof of concept roll out, and a copy of the brochure that is in development.

Relationship with MOITS

Mr. Meese reviewed the background of the MOITS Technical Subcommittee as an advisory committee to the TPB on the subject of Management and Operations and ITS in the National Capital Region.  MOITS also provides a forum for regional discussion among agencies. He asked the Committee its views of the relationship between the MATOC program and MOITS. The Committee discussed the issue. Mr. Steeg stated that he did not want MATOC to establish or define a relationship with MOITS at this time, but may consider revisiting the issue once the MATOC Program and the proof of concept are well underway.

Adjourn

Mr. Euler reviewed the action items, as listed below. Mr. Steeg closed the meeting.

The next MATOC Steering Committee meeting is scheduled for Tuesday, July 15, 2008, 7:30 AM to 9:30 AM, COG Meeting Room 3.

ACTION ITEMS - New

- Arrange for DDOT’s signed agreement and funding authorization to be sent to COG (Dey, Li)

- Check status of WMATA agreement (Bodmer/Miller)

- Execute FY 09 task orders (Euler/Meese)

- Schedule meeting with subcommittees, to take place by early July (Euler)

- Draft a charge statement for public information group (Euler)

- Arrange for meeting with Marie Travesky to discuss outreach and media relations (Euler)

- Prepare concise performance measurement plan, including data sources (Euler)

- Provide an update on Executive Committee contacts with Sec. Porcari (Zezeski)

- Update schedule for proof of concept deployment preparation (Euler)

- Update brochure for distribution (Euler)

- Prepare status memorandum for July 16 TPB meeting (Euler/Meese)

ACTION ITEMS - Ongoing

- Form Regional Information Systems Subcommittee and organize first meeting (Euler and all)

- Arrange for University of Maryland/CapWIN demonstrations and briefings on RITIS and estimated O&M costs for first Regional Information Systems Subcommittee meeting (Euler, Jacobs, Yohanan)

- Follow-up with reference library/website recommendations (Euler)

- Obtain missing agreement addendums and funding authorization letters (Meese)

- Contact Secretary Porcari and staff regarding facilitating the Executive Committee and a date for the EC meeting in the fall (Zezeski)