Metropolitan Washington Helicopter System Plan

Project Task Schedule

# Updated October 2003

| Task | Schedule | Status |
| --- | --- | --- |
| Inventory | Mar ‘03 | Completed |
| Forecasts | Mar ‘03 | Completed |
| System Goals and Objectives | Aug ‘03 | Completed |
| System Requirements | Aug ‘03 | Completed |
| Initial Phase I Report | Nov ‘03 | In Progress |
| Recommended System | Dec ‘03 |  |
| Environmental Issues | Jan ‘04 |  |
| Economic Impact | Jan ‘04 |  |
| Policies and Plans for System Development | Feb ‘04 |  |
| Implementation Program | Feb ‘04 |  |
| Security and Disaster Airlift Plan | Feb ‘04 |  |
| Initial Phase 2 Report | Mar ‘04 |  |
| Final Draft Report | Apr ‘04 |  |
| Final Report | Jun ‘04 |  |

Metropolitan Washington Helicopter System Plan

Project Meeting Schedule

# Updated October 2003

| Meeting | Schedule* | Status |
| --- | --- | --- |
| Study Advisory Committee Meeting No. 1 | Oct ‘02 | Held |
| Study Advisory Committee Meeting No. 2 | Mar ‘03 | Held |
| Study Advisory Committee Meeting No. 3 | Dec ‘03 |  |
| Study Advisory Committee Meeting No. 4 | Mar’ 03 |  |
| Public Workshop No.1 | Aug ‘03 | Held |
| Public Workshop No.2** | Jan ‘04 |  |
| Public Workshop No.3** | Apr ‘04 |  |
| * Meeting schedule represents tentative dates. |
| ** Public workshops to be held in conjunction with civic group meeting schedules |